**WEEKLY REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Parking System--- IOS |
| **Week:** | 10-01-2016 to 10-07-2016 (week-6) |
| **Team Members:** | Siva Sai Rama Krishna Somanchi  Sai Charan Vaddadi  Abhishek Kavalla  Santhosh Kumar Thadka |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Further Implementation of our project is our primary objective. We have made some changes in functionalities of the app. So changes in database design and the prototypes along with the normal implementation is planned this week. |
| **Achieved objectives** | We have finalized the changes in the project and have implemented them in the project. Prototypes with the changed functionalities are made. UI changes are also made accordingly. Database design is behind the target because of the major changes in functionalities. |
| **Missed objectives and make-up plan** | Database design with new design and functionalities is behind the schedule but we have planned to allot more time to make it up to the schedule. |
| **Plan for next week\*\*** | We are planning to implement the login and register screens as efficiently as possible. As planned we want to complete the database design for the project’s present functionalities. We are working on the user experience to be the best and are ready to make any changes to the project for the user experience not compromising on it. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.